AI Book Learning Platform
Prototype & Costing Plan

Prototype goal: ₹0 storage + low-cost/controlled AI testing

# 1. Prototype Objective

Build and validate the core product flow before paying for production infrastructure: upload large books, process them chapter-wise, enable book-based Q&A/chat, generate learning content, and add Indian-language voice interaction.

# 2. Recommended Prototype Architecture

Use different services for different responsibilities. Keep large book files outside Supabase Storage because the Supabase Free individual file limit is 50 MB.

| Component | Prototype choice | Cost approach |
| --- | --- | --- |
| Database + Auth | Supabase Free | ₹0 |
| Large book storage | Google Drive | ₹0 using available Drive quota |
| Prototype LLM | OpenCode / DeepSeek API keys already available | Use existing API access |
| Production LLM later | GPT-5.6 Terra + Sol/Luna as routing requires | Paid per usage |
| Voice STT | Sarvam AI | Paid/free credits as available; usage based |
| Voice TTS | Sarvam Bulbul | Usage based |
| Embeddings / vector search | Low-cost embedding + vector database | Keep usage minimal during prototype |

# 3. File Storage Strategy

Google Drive is used only as prototype object storage. A 120–500 MB book does not need to be stored inside Supabase. Store the Google Drive file ID and metadata in Supabase.

Example books table fields:

id

title

file_name

file_size

google_drive_file_id

processing_status

created_at

Important: upload/process each book once. Do not download the complete PDF for every student question.

# 4. Book Processing Pipeline

Upload → Google Drive → extract text → detect chapters → chunk content → create embeddings/index → mark book as Ready.

After indexing, a student question should retrieve only the relevant chunks rather than sending the entire 120+ MB PDF to the LLM.

# 5. Prototype LLM Plan

For the prototype, use the OpenCode/DeepSeek access and API keys you already have. The objective is to validate the product flow and prompts without spending money on a production-grade model.

Prototype tasks:

Book-based chat and Q&A

Chapter summaries

Question generation

Worksheet generation

Basic PPT/content generation

Testing RAG accuracy and prompt quality

Production transition: keep the LLM behind one application service/interface so the provider can be changed later without rebuilding the whole application.

# 6. Voice Architecture with Sarvam

Text mode:

Student question → RAG → LLM → text answer

Voice mode:

Student voice → Sarvam STT → RAG → LLM → Sarvam TTS → voice answer

Only use STT/TTS when the user actually uses voice. Normal text questions should not trigger Sarvam.

# 7. Cost-Control Rules for the Prototype

Keep storage at ₹0 using Google Drive + Supabase Free metadata.

Use your existing OpenCode/DeepSeek API access for LLM testing.

Do not send complete books to the LLM on every request.

Use RAG/chunk retrieval to reduce tokens.

Process and index each book once.

Track tokens, requests, STT duration, TTS characters and estimated cost.

Use Sarvam only for voice requests.

Keep production model integration separate from prototype model integration.

# 8. Production Architecture (Later)

When the prototype is validated, the storage layer can move from Google Drive to an object-storage service such as Cloudflare R2 or Amazon S3. The database/auth layer can remain Supabase if it still fits the scale.

Recommended production model strategy: use a lower-cost model for routine tasks, a stronger model for complex generation/reasoning, and Sarvam for Indian-language voice.

# 9. Suggested Database Entities

users

books

chapters

book_chunks

chat_sessions

chat_messages

generated_content

voice_usage

ai_usage_logs

# 10. Usage & Cost Tracking

For every AI request, store enough information to calculate real cost and understand usage.

user_id

book_id

model

input_tokens

output_tokens

STT seconds

TTS characters

estimated_cost

created_at

# 11. Prototype Success Criteria

A 120–500 MB book can be uploaded successfully.

The system can extract and organize chapters.

Questions return answers grounded in the uploaded book.

The system does not repeatedly send the full PDF to the LLM.

Text chat works end-to-end.

Voice input/output works through Sarvam.

Usage and estimated AI cost can be measured per user.

# 12. Final Prototype Stack

| Layer | Choice |
| --- | --- |
| Frontend | React / Next.js |
| Backend | Laravel/PHP or Node.js |
| Database/Auth | Supabase Free |
| Book storage | Google Drive |
| Prototype LLM | OpenCode / DeepSeek using existing API access |
| RAG | Chunking + embeddings + vector search |
| Voice | Sarvam STT + TTS |
| Production storage later | R2/S3 or equivalent object storage |

Key principle: Spend money only where it helps validate the product. Keep prototype storage free, use the existing DeepSeek/OpenCode access for LLM experimentation, and use Sarvam where voice is actually needed.